## Slide 1: IDN Variant Issues Project (VIP)
Project Update and Next Steps
11 April 2012

## Slide 2: Agenda
<number>
1) Project Overview and Goals
2) Case Studies and Integrated Issues Report
3) Next Steps: Project Plan
4) Discussion and Questions

## Slide 3
<number>
Project Overview and Goals

## Slide 4: Why this project
<number>
Long-standing request from a number of IDN user communities.
Board direction to develop an issues report on the subject.
http://www.icann.org/en/minutes/resolutions-25sep10-en.htm#2.5

## Slide 5
<number>
Case Studies and Integrated Issues Report

## Slide 6: IDN Variant Issues Project Phases 1 & 2
<number>
Draft
Integrated Issues Report
Published
Arabic Case Study Report
Public Comment
Public Comment
Chinese Case Study Report
Cyrillic Case Study Report
Devanagari Case Study Report
Greek Case Study Report
Latin Case Study Report
Completed in 2011

## Slide 7: Phase I: Script case studies
<number>
6 teams: Arabic, Chinese, Cyrillic, Devanagari, Greek, Latin
Comprised of community experts in DNS, Registry/Registrar operations, Linguistics, Security, Policy, and IDNA.
Case Study Teams completed reports in October 2011.

## Slide 8: Phase II: Integrated Issues Report
<number>
Developed with support from a Coordination Team comprised of representatives from the case study teams.
Summarizes and synthesizes the issues identified by the case study teams.

## Slide 9: Working practices
<number>
ICANN project team:
  Synthesis of issues
  Writing and editing the report
• Coordination team:
  Advisory and reviewing role
  Liaison with the 6 case study teams
Weekly teleconference meetings
https://community.icann.org/display/VIP/Home

## Slide 10: Integrated Issues Report: Objectives
<number>
Identify the sets of issues relevant to all the studied scripts.
Identify any sets of issues that are script specific.
Provide a brief analysis of the issues, including the benefits and risks of possible approaches identified.
Identify areas where further study or work could be pursued.

## Slide 11
<number>
Integrated Issues Report

## Slide 12: Report outline
<number>
Executive Summary
1 - Overview
2 - Project background
3 – Range of variant cases identified
4 – Establishing variant labels
5 – Treatment of variant labels
6 – Other related issues
7 – Discussion of potential additional work

## Slide 13: What is a “variant”?
<number>
  No commonly-agreed definition.
  Used to refer to a number of different concepts.
  Report continues to use the term in a loose sense.
  More specific terms are recommended, e.g., “variant” with a qualifier to give more information.

## Slide 14: Scope of the report
<number>
Issues discussed concern IDN variants at the top level (i.e., IDN variant TLDs).
Other related issues are discussed as relevant.

## Slide 15: Classification of identified variant cases
<number>

## Slide 16: Whole string variants vs. code point variants
<number>
Code point variants: based on a relationship between code points
E.g., a single code point is a variant of another code point or sequence of code points.
Whole-string variants: based on a relationship between whole strings.
E.g., their meaning to a language community.

## Slide 17: Establishing variant labels
<number>
Two Elements:
The Code Point Repertoire for the Root Zone
The Label Generation Rules

## Slide 18: Establishing variant labels
<number>

## Slide 19: Establishing the Code Point Repertoire
<number>
Issues:
Which code points selected for inclusion?
What expertise required for selection?
How future changes in the valid and/or permitted code points are to be handled?

## Slide 20: Establishing variant labels
<number>
Label Generation Rules (LGR) for the Code Point Repertoire include:
Identifying code points that are variants of one another, and the code point substitution rules.
Establishing the status rules applicable to labels containing permitted code points.

## Slide 21: Creating Label Generation Rules
<number>
Issues:
What expertise required to determine code point variant rules?
Which label states are permitted?
What flexibility should be provided regarding use of code points with different script properties?

## Slide 22: Treatment of variant labels
<number>
Possible states identified:
  Activated, Allocated, Blocked, Delegated, Mirrored, Withheld
Resulting user experience and ICANN/registry/registrar operations dependent on which states are employed.

## Slide 23: User experience considerations
<number>
Many types of users considered:
Capabilities w/r/t the script: full competence, limited competence, or no familiarity.
User roles: system administrator, other network operator, domain name registrant, software developer, law enforcement/security, end user.

## Slide 24: Themes in the report
<number>
Tension between:
Interest in creating greater functionality to address a range of potential variant cases
Difficulties of meeting those objectives.
Risks and costs are significant
Need for cost-benefit analysis for each potential mechanism to balance risks, costs, and benefits.

## Slide 25
<number>
Next Steps: Project Plan

## Slide 26: Potential next steps
<number>
Several potential projects identified in the Integrated Issues Report.
Open for public comment:
http://www.icann.org/en/public-comment/idn-vip-proposed-project-plan-20feb12-en.htm
Comment period extended to 8 April, with reply period through 29 April 2012

## Slide 27: Project 1: Label Generation Ruleset Tool
<number>
Description:
Develop the specification for a standard tool for listing the allowed code points and the label generation rules, and for the generation of the corresponding variant labels, if any.
(Specifies a standard format for an IDN table)
Estimated Costs: $41,880 FY12 $80,520 FY13
Already ongoing; Not dependent on having variants in the root

## Slide 28: Project 3: Examining the Feasibility of Whole-String Variants
<number>
Description:
Study the feasibility of unambiguously identifying and implementing whole-string variant TLDs.
Estimated Costs:
$122,512 FY12 $130,550 FY13

## Slide 29: Project 5: Examining the Technical Feasibility of Mirroring
<number>
Description:
Study the technical feasibility of mirroring variants in the root. Particularly the feasibility of ensuring that mirroring works beyond DNS, in applications like Web, email, FTP, etc.
(“Mirroring” means a mapping of 2 or more namespaces)
Estimated Costs:
$88,890 FY12 $177,080 FY13

## Slide 30: Project 6: Examining the User Experience Implications of Active Variant TLDs
<number>
Description:
Study the implications on user experience of variant TLDs in both mirrored and non-mirrored implementations.
Estimated Costs:
$53,930 FY12 $426,512 FY13

## Slide 31: Project 2: Label Generation Ruleset Process for the Root Zone
<number>
Project 2.1:
Determining the approach to developing the code point repertoire and the label generation process for the root zone.
Project 2.2:
Depending on the outcome of project 2.1,work is to develop the code point repertoire and the label generation process for the root zone.
Estimated Costs:
Project 2.1
$627,420 FY13
Project 2.2
Not estimated.

## Slide 32: Project 4: Enhancing Visual Similarity Processes
<number>
Project 4.1:
Develop an enhanced visual similarity process for the root that is predictable and repeatable.
Project 4.2:
Depending on the outcome of project 4.1, work ranges from keeping status quo to using tools like the LGR tool to identify visual similarity using a deterministic approach.
Estimated Costs:
Project 4.1
$661,230 FY13
Project 4.2
Not estimated.

## Slide 33: Project 7: Updates to ICANN’s gTLD and ccTLD Programs
<number>
Description:
Scope of work depends on the outcome of projects 2.1 and 4.1.
This project would implement the changes that may be needed as a result of the Label Generation Ruleset and the enhanced Visual Similarity processes in the new gTLD and ccTLD processes.

## Slide 34: Project 8: Updates to ICANN and IANA Operations
<number>
Description:
Scope of work depends on the outcome of projects 2.1 and 4.1.
This project would implement the changes that may be needed in ICANN and IANA processes and operation as a result of the Label Generation Ruleset and the enhanced Visual Similarity processes.

## Slide 35: IDN VIP Next Steps
<number>
Includes board decision on types and states of variants to Implement.
Includes board decision directing staff to implement the variant processes.

## Slide 36: Timeline

## Slide 37
<number>
Discussion and Questions

## Slide 38: Thank You