## Slide 1: IDN Variant TLDs Program Update
24 June 2012

## Slide 2: Agenda
Program Overview
Presentation of projects to be completed in 2012/13
Summary of follow on projects
Announce the team (staff and consultants) for each project
Call for volunteers for P2.1
Discussion and Questions

## Slide 3: Program Overview

## Slide 4: Project Background
IDN Variant Issues Project to facilitate the development of workable approaches to the deployment of IDN TLDs containing variant characters.
  Initiated by a decision of the ICANN Board of Directors in 2010
  Script case study teams developed issues reports
  Integrated issues report completed Feb 2012

## Slide 5: Program Goals
Define the processes that must be in place to enable the management of IDN variant TLDs
Note: Work is focused on exchangeable code point variants only

## Slide 6: Original Timeline (March 2012)

## Slide 7: Feedback Received (1/2)
  Expanding the number of scripts
  Support for variant TLDs to minimize user confusion and fraudulent uses
  Prioritization of code point variants over whole-string variants
  Individual community needs
  Advantaging and disadvantaging script communities

## Slide 8: Feedback Received (2/2)
Accommodate individual processes for different script communities
Batching order and delegation of IDN variant TLDs
Collaboration with technical and language communities
Terminology

## Slide 9: Revised Project Plan
Focus on issues in the critical path
  IDN table format tool (P1)
  IDN table creation and maintenance Process for the Root (P2.1)
  User experience with Active Variants (P6)
Reprioritize other projects

## Slide 10: Revised Timeline (June 2012)

## Slide 11: Projects to be completed in FY2013

## Slide 12: Project 1: IDN Table Format Specification
Already ongoing; Not dependent on having variants in the root
Description:
Develop the specification for a standard tool for listing the allowed code points and the label generation rules, and for the generation of the corresponding variant labels, if any.
(Specifies an standard format for an IDN table)

## Slide 13: Project 2.1: Process for creating and maintaining IDN tables for the Root Root Zone
This project must be completed before any IDN variant TLDs may be implemented
Project 2.1:
Determining the approach to developing the code point repertoire and the label generation process for the root zone.
Approaches and criteria that may permit some communities (e.g. those that use sub-sets of the code point repertoire and label generation ruleset for the root) to proceed more rapidly than other communities are likely to be investigated.

## Slide 14: Project 2.1 Proposed Milestones
Jul 2012: Publish strawman proposal
Aug 2012: 1st round of consultations with volunteers
Sep 2012 : Post draft process for public comment
Sep - Oct 2012: 2nd round of consultations with volunteers
Nov : Post revised draft process for public comment
March 2013: Publish Process

## Slide 15: Project 6: Examining the User Experience Implications of Active Variant TLDs
Description:
Study the user experience implications when two or more IDN variant TLDs are activated (i.e., have resource records in the DNS)
Expected Outcome:
Recommended rules or guidelines a TLD should operate under to provide an acceptable user experience with regard to variant TLDs, including appropriate policy or contractual provisions to make these rules effective
Creation of a useful reference for educating application developers and others affected by these changes
This project must be completed before any IDN variant TLDs may be implemented

## Slide 16: Project 6 Proposed Milestones
Jun 2012: Publish study proposal & conduct first public consultation (Prague)
Jul - Aug 2012: Execute the study
Sep 2012 : Post draft report for public comment
Oct 2012: Conduct second public consultation (Toronto)
Nov – Dec 2012: Revise the report
Jan 2013: Publish Final Report

## Slide 17: Follow on projects
P2.2 Population of the IDN tables for the Root Zone
P7 Updates to ICANN's gTLD and ccTLD Programs
P8 Updates to ICANN Operations

## Slide 18: Identified Issues to be Addressed … so far
Atomicity of IDN variant TLD sets
Conditions for delegating
Evaluation requirements & fee
Ongoing fees for registries and registrars
Requirements for registries and registrars
Whois output
Rights Protection Mechanisms
Notes: How should variant TLD “sets” be kept together or considered individually in objection or dispute resolution proceedings?
Under what conditions should variant TLDs be delegated?
How should variant TLD requests be evaluated?
What fee structure should be in place for variant TLD requests?
What, if any, additional technical requirements should be imposed on operators of variant TLDs?
What, if any, additional “non-technical” requirements (e.g., policies for name registration) should be imposed on operators of variant TLDs?
What fee structure should be in place for registry and registrar ICANN fees based on transactions, where names are registered in sets based on a variant relationship?
What, if any, requirements should be imposed on registrars offering services in variant TLDs?
What, if any, additional Whois requirements are necessary to provide query functionality and standard display for domain names in variant TLDs?
What, if any, additional provisions are necessary in rights protection mechanisms (e.g., UDRP, URS, Trademark Clearinghouse, post-delegation dispute procedures) to account for variant TLDs or domain names registered in them?

## Slide 19: Call for volunteers for developing the Root IDN Table Process (Project 2.1)
Seeking volunteers with expertise in:
DNS
IDNA
Linguistics / Unicode
and with an understanding of ICANN’s role and responsibilities, including in policy development
Responses should be sent by 13 July 2012
http://www.icann.org/en/news/announcements/announcement-18jun12-en.htm

## Slide 20: IDN Variant TLDs Program session
Thursday, 28 June 2012, from 12:00 – 13:30
http://prague44.icann.org/node/31821

## Slide 21: Questions

## Slide 22: Thank You