## Slide 1
Privacy & Proxy Services Accreditation Issues PDP WG
Graeme Bunton, Vice Chair | ICANN-52 | February 2015

## Slide 2: Background on the PDP
WG Charter approved by GNSO Council in October 2013
  Tasked to develop policy recommendations to guide implementation of accreditation program for P/P services (already committed to by ICANN)
  P/P accreditation issues identified as remaining issue from 2013 Registrar Accreditation Agreement negotiations suited for a PDP
  Expiration of current interim P/P Specification in 2013 RAA: 1 January 2017
WG divided Charter questions into seven categories
  Input sought from all GNSO SG/Cs, and ICANN SO/ACs
  Weekly meetings supplemented by community sessions at ICANN meetings and a full-day F2F meeting at ICANN51
Notes: Use this slide for diagrams or other graphic elements.

## Slide 3: WG Progress since ICANN51
Completed preliminary recommendations on most Charter questions:
  Facilitated by successful F2F meeting at ICANN51
  Recommendations include:
    minimum mandatory requirements,
    published terms of service;
    maintenance of designated point of contact for reporting abuse;
    relay of certain electronic communications;
    proposed definitions for Disclosure and Publication (i.e. uncouple “Relay”);
    de-accreditation
Notes: Use this slide for diagrams or other graphic elements.

## Slide 4: Outstanding Issues
Outstanding issues for which no consensus has been reached:
  Disclosure: Treatment of LEA and other third party (e.g. IP owners) Disclosure requests
  Escalation process for relay requests in cases of “persistent delivery failure”
  Whether registrants of domains associated with online financial transactions in relation to commercial activities should be permitted to use P/P services
Notes: Escalation and who pays
Some of these we’ve requested community feedback for

## Slide 5: Next Steps
Aim to publish Initial Report after ICANN52
  Timing highly dependent on completion of discussions on Relay and Disclosure issues
  Assuming timely progress, further aim to complete Final Report for GNSO Council review by ICANN53
  Assess and incorporate community feedback on specific questions
Notes: Use this slide for diagrams or other graphic elements.

## Slide 6
Thank you and Questions
Notes: Breakup your presentation, divide it into sections. This is especially useful if most of your presentation is text.