## Slide 1: Design Team A Service Level Expectation (SLE) Update
CWG – Working Group

## Slide 2: Background
Service Level Expectation (SLE) Design Team (DT) is comprised of 3 gTLD Registry representatives and 3 ccTLD Representatives
The DT was asked:
  To review the current IANA functions operations
  To review and evaluate existing SLEs between IANA and NTIA
  Work with IANA staff to capture the current work flow processes
  Develop new SLEs that reflect both the current work flow and customer performance

## Slide 3: Summary of Recommendations so far
Current performance standards in NTIA/IANA agreement inadequate for registry service of global importance.
Appropriate time for customers to determine minimally acceptable service levels, reporting requirements and breach levels
Not recommending any changes to the process
Recommending mechanisms put in place prior to transition that measure, record, and extract transaction times
Recommend additional reporting mechanisms that promote transparency for IANA process

## Slide 4: Guiding Principles of the Process (1)
Attributable measures. Unless clearly impractical, individual metrics should be reported attributing time taken to the party responsible. For example, time spent by IANA staff processing a change request should be accounted for distinctly from time spent waiting for customer action during a change request.
Overall metrics. In addition to the previous principle, overall metrics should be reported to identify general trends associated with end-to-end processing times and processing volumes. The raw performance data should continue to be freely available to third parties to conduct their own analysis.
Relevance. All metrics to be collected should be relevant to the validation of customer service. In addition some are customer critical metrics that are considered important to set specific thresholds for judging breaches in ICANN’s ability to provide an appropriate level of service.
Clear definition. Each metric should be sufficiently defined such that there is a commonly held understanding on what is being measured, and how an automated approach would be implemented to measure against the standard.

## Slide 5: Guiding Principles of the Process (cont’d)
Definition of thresholds. The definition of specific thresholds for performance criteria should be set to ensure minimally acceptable service levels. Thresholds are expected to change over time to drive improvements in service levels. Initial thresholds may be based on analysis of actual data or this may require first the definition of a metric, a period of data collection, and later analysis by IANA customers before defining the threshold.
Review process. The service level expectations should be reviewed periodically, and adapted based on the revised expectations of IANA’s customers and relevant updates to the environment. They should be mutually agreed between the community and the IANA Functions Operator.
Regular reporting. To the extent practical, metrics should be regularly reported automatically and without delay as and when collected.

## Slide 6: Process
Collected and statistically processed historical processing times (attached in the presentation)
The numbers showed IANA was much better than its SLEs but more granularity and transparency was needed.
DT-A began working with IANA to map out their process in more detail and develop more detailed SLEs
In realizing that the process is going to require more time to develop SLEs with transparency; the DT-A issued a statement to the CWG that it will continue to work in parallel to the transition, and ensure a robust SLE is in place post transition

## Slide 7: Next Steps
IANA and Adam Smith (Community DNS) will refine the processes and SLEs and present weekly to DT-A for comment. – (4 weeks)
Once agreed, IANA will develop an Implementation plan (2 weeks) including an internal ICANN request for Technical Resources.
Request approval from NTIA (2 weeks)
Deploy resources to capture actual data (1 month)
IANA will then for 2 to 3 months run a trial capturing real world transaction information and provide that to the DT
Populate the agreed thresholds for the SLEs based upon real world data
With the SLE data specified the SLE will be in place for the Implementation Phase. (Jan/Feb 2016)
Checking of the SLE during the Implementation Phase
SLE in place from the date of Transition
Note: ICANN have not formally agreed to the draft Timetable, IANA have indicated that subject to management approval they could work with

## Slide 8: Backup Data Slides
DT-A Subgroup

## Slide 9
Chart: Root Zone and WHOIS Database Changes (09/13 -01/2015*)
| 0.0 | 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 6.0 | 7.0 | 8.0 | 9.0 | 10.0 | 11.0 | 12.0
Numberof Occurances | 48 | 102 | 108 | 64 | 70 | 55 | 46 | 22 | 14 | 4 | 5 | 4 | 1

## Slide 10: Notes to All Data Slide
All Root Zone and WHOIS Database Changes – ccTLD, gTLDs, & IDNs
Calculating the time it took from receipt of registry validation to completion verification
Measured in total number of days (including weekends)
Approximately 565 total data points – only 27 transactions took longer than 9 days and 13 took longer than 12 days (not on graph)
4 transaction took longer than 1 year – data points were thrown out because could not confirm date that request was received
Overall Mean = 3.721 days
Mode = 2 days
Median = 3 days
Standard Deviations - 3.939 Days

## Slide 11
Chart: Root Zone and WHOIS Database Changes ccTLDs (09/13 -01/2015*)
| 0.0 | 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 6.0 | 7.0 | 8.0 | 9.0 | 10.0 | 11.0 | 12.0
Number of Occurances | 5 | 56 | 70 | 48 | 48 | 32 | 30 | 6 | 10 | 3 | 4 | 4 | 0

## Slide 12: Notes to ccTLD Slide
Root Zone and WHOIS Database Changes for ccTLDs
Calculating the time it took from receipt of registry validation to completion verification
Measured in total number of days (including weekends)
323 data points – a total on of only 7 transactions took longer than 11 days and only18 took longer than 8 days to complete (not on graph)
Mean 3.975days
Mode = 2 days
Median = 3 days
Standard Deviations - 4.107 Days

## Slide 13
Chart: Root Zone and WHOIS Database Changes IDNs (09/13 -01/2015*)
| 0.0 | 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 6.0 | 7.0 | 8.0 | 9.0 | 10.0 | 11.0 | 12.0
Numberof Occurances | 8 | 7 | 5 | 10 | 4 | 5 | 1 | 7 | 4 | 0 | 0 | 0 | 0

## Slide 14: Notes to IDN Slide
Root Zone and WHOIS Database Changes for IDNs
Calculating the time it took from receipt of registry validation to completion verification
Measured in total number of days (including weekends)
55 data points – a total on of only 4 transactions took longer than 8 days to complete (not on graph)…the tail
Mean = 4.364 days
Mode = 3 days
Median = 3 days
Standard Deviations - 4.184 Days

## Slide 15
Chart: Root Zone and WHOIS Database Changes gTLDs (09/13 -01/2015*)
| 0.0 | 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 6.0 | 7.0 | 8.0
Numberof Occurances | 36 | 39 | 32 | 5 | 18 | 17 | 15 | 10 | 0

## Slide 16: Notes to gTLD Delegation Slide
Root Zone and WHOIS Database Changes for gTLDs
Calculating the time it took from receipt of registry validation to completion verification
Measured in total number of days (including weekends)
176 data points – a total on of only 4 transactions took longer than 7 days to complete (not on graph)…the tail
Mean 2.870days
Mode = 1 days
Median = 2 days
Standard Deviations - 3.198 Days

## Slide 17
Chart: Delegation for gTLDs and IDNs (09/13 -01/2015*)
| 0.0 | 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 6.0 | 7.0 | 8.0 | 9.0 | 10.0 | 11.0 | 12.0 | 13.0 | 14.0 | 15.0 | 16.0 | 17.0 | 18.0 | 19.0 | 20.0
Number of Occurances | 3 | 12 | 57 | 71 | 77 | 103 | 65 | 43 | 36 | 15 | 4 | 5 | 1 | 2 | 3 | 1 | 0 | 0 | 0 | 0 | 0

## Slide 18: Notes to gTLD Slide
Delegation times for gTLDs
Calculating the time it took from receipt of registry validation to completion verification
Measured in total number of days (including weekends)
176 data points – a total on of only 4 transactions took longer than 7 days to complete (not on graph)…the tail
Mean 4.95 days
Mode = 5 days
Median = 5 days
Standard Deviations - 2.346 Days

## Slide 19
Chart: Number of Days for Registries to Validate Requests (09/13 -01/2015*)
| 0.0 | 1.0 | 2.0 | 3.0 | 4.0 | 5.0 | 6.0 | 7.0 | 8.0 | 9.0 | 10.0 | 11.0 | 12.0 | 13.0 | 14.0 | 15.0 | 16.0 | 17.0 | 18.0 | 19.0 | 20.0
Numberof Occurances | 244 | 116 | 37 | 20 | 6 | 14 | 10 | 23 | 14 | 6 | 4 | 10 | 1 | 9 | 3 | 4 | 3 | 4 | 1 | 2 | 6

## Slide 20: Notes to Registry Validation Slide
Validation times for all TLDs
Calculating the time it took from registry request to IANA’s receipt of validation
Note calculation was based registry request because IANA has an automated email response for validation, and actual times for the receipt of the email has been < 1 min; so the time difference is negligible.
Measured in total number of days for response
563 data points – long tail – large Standard Deviation in comparison to the Mean
Mean = 3.1973 days
Mode = 0 days
Median = 1 day
Standard Deviation - 6.311 Days
It takes registries just as long or longer to respond to the validation email vs. IANA, NTIA, and VeriSign to implement the change.

## Slide 21: Representative Transactions
TLD | Request Received | Request Validated | Request Dispatched | Request Completed |  | Days to Completed
gov | 8/29/2013 | 9/10/2013 | 9/10/2013 | 9/10/2013 |  | 0
md | 9/2/2013 | 9/10/2013 | 9/10/2013 | 9/10/2013 |  | 0
monash | 2/4/2014 | 2/5/2014 | 2/5/2014 | 2/5/2014 |  | 0
hk | 6/27/2014 | 6/27/2014 | 6/27/2014 | 6/27/2014 |  | 0
bio | 7/11/2014 | 7/11/2014 | 7/11/2014 | 7/11/2014 |  | 0
youtube | 1/6/2015 | 1/6/2015 | 1/6/2015 | 1/6/2015 |  | 0
zip | 1/6/2015 | 1/6/2015 | 1/6/2015 | 1/6/2015 |  | 0

## Slide 22: Notes to Representative Transaction Slide
First two instances, .gov and .md, the response time to the validation email was longer than the completion of the request.
One request took one day, .monash, for the reply to the validation email and the remaining transactions were completed in less than one day, from request to confirmation.

## Slide 23
Chart: IANA Transactions Completed vs. Weekday
| Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday
Requested | 106 | 140 | 95 | 120 | 67 | 8 | 27
Validated | 95 | 143 | 100 | 105 | 95 | 8 | 17
Dispatched | 96 | 142 | 112 | 106 | 106 | 0 | 1
Completed | 75 | 117 | 123 | 98 | 108 | 33 | 9

## Slide 24: Notes to Days of the week slide
Graph shows on which day the transaction was completed
Importance is to show that measurements shown in the previous slides include weekend time and the mean is skewed to include the weekend
Depending on when the request is received, the processing time will be delayed for up to two days (because of the manual process)

## Slide 25: Data Notes
Time to Implement Change is defined from the receipt of the validated request to the completed request verification received from VeriSign.
Four database change entries had time for change > 365 days. Could not confirm the original date of the request, so the data points were deem anomalies and removed.
All tails on the graphs are approximately >= 97.5% of the total population, numbers beyond that are outliers and statistically insignificant in comparison to entire population.
All entries with a negative time to implement change were removed from the data population.