## Slide 2
Privacy and Proxy Service Provider Accreditation
GNSO Council Update | 12 March 2017

## Slide 3
Background/Project Status

## Slide 4: Overview
Project Summary: Privacy and Proxy Service Provider Accreditation Program IRT is working with the ICANN organization to implement a new accreditation program pursuant to Final PDP Recommendations.
Impact: This new accreditation program will impact Registrants, P/P Providers, Registrars and Third Parties who use the Registration Data Directory Service to locate information about and contact Registrants.
Benefits: Benefits of this new program will include increased consistency/predictability among P/P Providers’ practices and Compliance enforcement of contractual requirements.

## Slide 5: Project Background
Final Recommendations adopted by GNSO Council in January 2016
ICANN Board approved Final Recommendations 9 August 2016
Implementation Review Team convened in October 2016
IRT meets weekly, on Tuesdays at 15:00 UTC

## Slide 6: IRT Accomplishments
Relatively large IRT (43 members) has been very active (50%+ present at each meeting)
IRT has had 10 working meetings (plus half-day session at ICANN58)
IRT has:
  discussed all of ICANN org’s initial questions related to the Policy document;
  reviewed proposal on WHOIS labeling;
  reviewed proposals on data retention and escrow; and
  provided input to ICANN on initial operational questions.
Notes: The IRT has completed a significant amount of work in a very short period of time. Current pace of project requires significant volunteer resources, but volunteers seem to be keeping up.

## Slide 7
Project Timeline
Notes: Breakup your presentation, divide it into sections. This is especially useful if most of your presentation is text.

## Slide 8: Project Timeline
Originally projected Policy Effective Date: 1 January 2019
Increased pace, at IRT recommendation, to better align with expiration of interim Registrar Accreditation Agreement specification (1 January 2018)
Estimated posting of draft Policy and Contract for public comment: September 2017
Final announcement date will depend on extent of changes needed based on public comments
Will assess timeline status quarterly
Notes: Use this slide for diagrams or other graphic elements.

## Slide 9: Steps to Public Comment: Projected
March 2017
April
2017
May
2017
June
2017
July
2017
August
2017
Public Comment
Review of Policy Document
Policy Review; Contract Questions
LEA Framework; De-Accreditation/Transfers
Contract Review
Contract Review
Finalize Materials for Public Comment
Notes: Topics we know must be covered in the IRT before Policy document and contract can be posted for public comment:
>Review/Discussion of v2 Policy document (initial discussion on high-level questions complete)
>Review/discussion of PPAA (currently being drafted by ICANN org)
>Development of LEA disclosure framework (initial proposal in development by GAC PSWG)
>Discussion of Transfer issues and de-accreditation processes
Based on our current pace, we may be able to finish these topics and be ready for public comment in late August or early September. However, this timeline is only an estimate and will be impacted by the length of IRT discussions on particular topics and, possibly, external factors (if additional work is added on Transfer Policy, for example, this could impact timeline).

## Slide 10: Privacy/Proxy IRT Timeline (updated February 2017)
Mar
Apr
May
Jun
Nov
Oct
Sep
Aug
Jul
ICANN Drafting: PPAA
LEA Proposal Drafting
IRT Policy Review
IRT Review: PPAA
Public Comment Period
Final Program Announced; Operational and Compliance Readiness (will extend into 2018)*
Jan
Feb
Dec
* Timing could be impacted significantly by scope of work required after public comment period.
Notes: This is an extended timeline showing steps after public comment. The actual implementation date of this program will be impacted heavily by the scope of changes required based on public comments. This timeline would reflect a scenario where there are very few changes required—more significant, substantive changes could take additional time.

## Slide 11: Engage with ICANN
IRT wiki: https://community.icann.org/display/IRT/Privacy+and+Proxy+Services+Accreditation+Implementation
Thank You and Questions
linkedin.com/company/icann
twitter.com/icann
facebook.com/icannorg
weibo.com/ICANNorg
youtube.com/user/icannnews
slideshare.net/icannpresentations
flickr.com/photos/icann
soundcloud.com/icann
Notes: You can adjust the email/web address to whichever email or web address is best suited to your presentation. This should be your final slide.